China / HKG E2E SIT

Test Progress & Issue Analysis Report

Report Date: 2026-04-04

Data Sources: China_end_to_end_test (New Version) | Integration_test_updat

Prepared with reference to SIT_E2E_Test_Progress_Report_20260403 format

# 1. Executive Summary

China / HKG End-to-End SIT testing is currently in mid-stage execution with significant systemic blockers. Out of 42 tracked deals in the latest test cycle (new version, as of April 4, 2026), only 3 deals (7.1%) have successfully landed in Odessa. 13 deals (31%) failed at Odessa landing, and 8 deals (19%) remain pending Send to BO. The primary root causes are recurring TP (Third Party) data quality issues and a systemic integration gap where deals pushed to Back Office are not reflecting in Odessa.

## 1.1 Key Metrics at a Glance

| Metric | Value |
| --- | --- |
| Total Deals Tracked (New Version) | 42 |
| Automation Completed | 16 (38.1%) |
| Successfully Landed in Odessa | 3 (7.1% of total) |
| Failed at Odessa Landing | 13 (31.0% of total) |
| Odessa Validation Fully Passed | 0 |
| Pending Send to BO | 8 (19.0%) |
| Old Data (Prior Cycle) | 14 (33.3%) |
| Waiting for Clarification | 1 (2.4%) |
| E2E Scenarios Fully Validated | 0 / 19 (0%) |

# 2. New Version E2E Test File — Tracking Dimensions Analysis

The new version of China_end_to_end_test.xlsx (11 sheets) tracks test progress across multiple dimensions simultaneously. Understanding these dimensions is essential for assessing coverage quality.

## 2.1 Sheet Structure Overview (11 Sheets)

| Sheet Name | Purpose | Key Tracking Dimensions |
| --- | --- | --- |
| China E2E scenarios | BDD-style test steps | Scenario ID, Role, Given/When/Then steps, Status |
| China Integration Data | Test input matrix | ~97 input fields spanning QT / Origination / Odessa per scenario row |
| Odessa Field Validations | Field-level validation spec | Screen, Tab, Field, Source, Validated flag, Expected value, Business comments |
| Origination Field Validations | Origination field spec | Screen, Section, Field, QT source, Editable flag, Comments |
| Regression Scenarios (UK) | UK regression applicability | TC Reference, Department, Applicable to China/HK, Comments |
| Regression Scenarios (CH) | China regression cases | TC ID, Name, Screen module, Summary, Priority (57 cases) |
| Sheet1 | Status summary pivot | Automation Status count, Landed in Odessa count (Failed=13, Success=2) |
| Deals Automated | Live execution tracker | Business Data (QT ID), Contract#, Type, Automation Status, Landed, Validated, Comments, Clone info |
| Test reference - Business | Business reference | (Empty in current version) |
| China MasterTestcases | Odessa validation checklist | 17-step Gherkin checklist for Odessa validation sequence |
| QT-CHN-TESTING-COE-26071 | Payload gap analysis | 84-row field-by-field mapping: QT screen, Odessa UI label, Odessa key, value, payload key, Missing status |

## 2.2 Six Core Tracking Dimensions

The file records test progress across 6 distinct dimensions:

| # | Dimension | Where Tracked | What It Measures |
| --- | --- | --- | --- |
| D1 | Deal Execution Status | Deals Automated sheet (col D-F) | Automation Status / Landed in Odessa / Validated — the 3-stage gate per deal |
| D2 | Field-Level Validation Coverage | Odessa Field Validations (col G) | Which Odessa fields have been validated (Yes/Config/blank) — 154 fields total |
| D3 | Integration Data Accuracy | China Integration Data | Correctness of QT→Orig→Odessa field mappings across 97 input columns per scenario |
| D4 | Scenario Coverage (BDD) | China E2E scenarios | Functional coverage expressed as Given/When/Then; maps to TC1-TC19 scenario types |
| D5 | Payload Gap Tracking | QT-CHN-TESTING-COE-26071 | System-level gaps: fields Missing in Odessa scraped file vs Missing in Both payloads |
| D6 | Regression Readiness | Regression Scenarios (CH) | 57 China regression cases designed; 0 executed (blocked by E2E failures) |

## 2.3 Odessa Field Validation Coverage Status

Out of 154 Odessa fields tracked in the Odessa Field Validations sheet:

| Validation Status | Count | Key Fields / Categories |
| --- | --- | --- |
| Validated = Yes | 115 (74.7%) | Primary Details, Billing, most Structure fields, Origination |
| Validated = Config | 7 (4.5%) | Make, Model, Manufacture, Asset Type (system-configured values) |
| Validated = blank / Not yet done | 32 (20.8%) | Interest Rate (Float fields), Tax, Blended Items, Late Fee, Payoff, Loan fields |

Key unvalidated areas: Float Rate Lease, Restructure On Float Rate Change, Float Rate Reset Unit, First Reset Date, Tax Code / Tax Rate tab, Late Fee Setup, Maturity Management (Over Term), all Loan module servicing/origination fields.

# 3. Current Deal Execution Status

## 3.1 Status Distribution

| Status | Count | % of 42 | Deal IDs |
| --- | --- | --- | --- |
| Completed + Success (Landed) | 3 | 7.1% | 1658, 1669, (+1586 landed but val failed) |
| Completed + Failed (Landing failure) | 13 | 31.0% | 1586,1609,1621,1656,1657,1655,1624,1660,1665,1666,1670,1672,1673,1674,HKG-163 |
| Pending Send to BO | 8 | 19.0% | 1659,1664,1667,1668,HKG-145,146,1676,1677 |
| Old Data (prior cycle, not re-tested) | 14 | 33.3% | 1480,1516,1522,HKG-116,1481,1502,1482,1503,HKG-110,HKG-117,1483,1484,1489,HKG-133 |
| Waiting for Clarification | 1 | 2.4% | 1662 (SLB import cashflow question) |
| Send to BO (HKG, awaiting result) | 2 | 4.8% | HKG-159, HKG-160 |

## 3.2 Failed Deal Detail (13 Deals)

| Deal | Contract# | Type | Failure Reason |
| --- | --- | --- | --- |
| 1586 | DL-AUTO-83537 | Direct Lease | Landed but Validation FAILED — pending Anish email |
| 1609 | AOR-AUTO-557 | AOR | To be checked with Odessa (unknown root cause) |
| 1621 | SLB-AUTO-71121 | SLB | Cross-entity vendor mismatch: China customer + HKG vendor (corrected) |
| 1656 | DL-AUTO-37215 | Direct Lease | To be checked with Odessa (unknown root cause) |
| 1657 | DL-AUTO-44211 | Direct Lease | Province missing for TP ID SGEFTP-40258 |
| 1655 | SLB-AUTO-17880 | SLB | No tax code / tax rate available for the given combination |
| 1624 | OL-AUTO-52447 | Operating Lease | Multiple TP issues: State mismatch + Legal Name missing (multiple rounds) + Province missing for SGEFTP-40319 |
| 1660 | — | DL Import | Address state missing; ORIG cannot sync TP update (system bug) |
| 1665 | DL-AUTO-9065 | Direct Lease | Province missing (SGEFTP-41016 fixed) — pushed to BO but NOT reflecting in Odessa |
| 1666 | SLB-AUTO-67627 | SLB | Address state missing (fixed) — pushed to BO but NOT reflecting in Odessa |
| 1670 | DL-AUTO-12161 | Direct Lease | Address state missing (fixed) — pushed to BO but NOT reflecting in Odessa |
| 1672 | AOR-AUTO-568 | AOR | Supplier validation + address state missing (fixed) — pushed to BO but NOT reflecting in Odessa |
| 1673 | AOR-AUTO-40237 | AOR | Same as 1672 — pushed to BO but NOT reflecting in Odessa |
| 1674 | DL-AUTO-29326 | Direct Lease | Pushed to BO but NOT reflecting in Odessa |
| HKG-163 | HKG-DL-AUTO-78369 | HKG DL | Pushed to BO but NOT reflecting in Odessa |

NOTE: Deal 1586 is categorized as Success at landing but failed at the Validation stage — therefore 0 deals have passed end-to-end validation.

# 4. Root Cause Analysis of Failures

## 4.1 Root Cause Categories

| Root Cause Category | Affected Deals | Severity | Recurring? |
| --- | --- | --- | --- |
| TP Province / Address State missing | 1657,1660,1665,1666,1670,1624 (6) | Critical | YES — was marked Solved (Constraint #20), still recurring |
| Deal pushed to BO but NOT in Odessa | 1665,1666,1670,1672,1673,1674,HKG-163 (7) | Critical | NEW — systemic pattern, not in original constraint tracker |
| TP Legal Name missing | 1658(resolved), 1624 (2) | Critical | YES — related to Constraint #9 |
| Multiple matching TP entities | 1658, 1624 (2) | Major | YES — Constraint #2 (WIP) |
| Tax Code / Rate missing combination | 1655 (1) | Major | NEW — related to Constraint #24 (no status) |
| Cross-entity vendor mismatch | 1621 (1) | Major | Constraint #2 (WIP) — business rule violation |
| ORIG cannot sync TP update | 1660 (1) | Critical | NEW — system bug, ORIG reads stale TP data |
| Unknown / To check with Odessa | 1609, 1656 (2) | Under investigation | — |
| Validation failed post-landing | 1586 (1) | High | Payload mapping gaps (see Section 5) |

# 5. Integration Constraint Analysis — Old Issues vs New Test Cycle

The Integration_test_updat.xlsx (Sheet1) contains 26 integration constraints identified in the previous test cycle. This section cross-references each constraint against the new test cycle to determine whether previously identified issues have been resolved.

## 5.1 Constraint Resolution Status Summary

| Status | Count | Notes |
| --- | --- | --- |
| Solved | 17 (65.4%) | Marked as resolved in constraint tracker |
| WIP (Work In Progress) | 4 (15.4%) | #2 TP cross-entity, #5 Global Sector Code, #15 First instalment date, #18 2-decimal precision |
| No Status / New | 5 (19.2%) | #23 Invoice date, #24 VAT code on cashflow, #25 TP on cashflow, #26 Invoice amount = asset + cost |

## 5.2 Issues Still Occurring in New Test Cycle (Previously "Solved")

CRITICAL FINDING: The following constraints were marked as Solved in the integration tracker but are actively causing failures in the current test cycle:

| # | Constraint | Old Status | New Cycle Evidence | Conclusion |
| --- | --- | --- | --- | --- |
| 20 | SubDivision / Province missing (CHN address) | Solved | 6 deals failing: 1657,1660,1665,1666,1670,1624 | FIX INCOMPLETE — applies to new TP records not covered by original fix |
| 9 | Local Long Name missing in TP Referential | Solved | Deal 1658 (legal name missing), Deal 1624 | PARTIALLY FIXED — fix not applied to all TP records |
| 26 | Invoice amount must equal asset cost + other costs | No Status | Historical: 1482,1484,1494,1496,1497,1503 (Sheet3) | STILL OPEN — multiple old cycle deals affected, no resolution assigned |
| 18 | 2-decimal vs 4-decimal precision | WIP | Deal 1490: data sent as scientific notation (1.7E+7) | WIP — ORIG must round to 2 decimals before sending to Odessa |
| 15 | First instalment date = disbursement date | WIP | Not yet re-tested in new cycle | STILL OPEN — Odessa acceptance of ORIG instalment dates not confirmed |

## 5.3 All 26 Constraints — Full Status Table

| # | Constraint Summary | Old Status | New Cycle Evidence | Conclusion |
| --- | --- | --- | --- | --- |
| 1 | Supplier (import agent on behalf of supplier) | Solved | Not observed in new cycle | Confirmed resolved |
| 2 | TP entity cross-BU alignment | WIP (GW) | Deal 1621: China customer + HKG vendor failed | STILL OPEN — affects cross-entity deals |
| 3 | Bank info - payee | Solved | Not blocking | Confirmed resolved |
| 4 | Asset must exist in Odessa (AMT connect) | Solved | Not blocking | Confirmed resolved |
| 5 | Global Sector Code mandatory for EXACT | WIP (ORIG) | Workaround in use; not blocking new cycle | STILL OPEN — manual workaround required |
| 6 | Is Insurance Required defaults | Solved | Not blocking | Confirmed resolved |
| 7 | Is deal regulated flag | Solved | Not blocking | Confirmed resolved |
| 8 | Street <50 characters | Solved | Not blocking | Confirmed resolved |
| 9 | Local Long Name in TP Referential | Solved | Deals 1658, 1624 still show missing Legal Name | FIX INCOMPLETE |
| 10 | Invoice is mandatory | Solved | Not blocking | Confirmed resolved |
| 11 | No repeatable invoice | Solved | Not blocking | Confirmed resolved |
| 12 | Invoice Payment Due Date >= Issue date | Solved | Not blocking | Confirmed resolved |
| 13 | SN mandatory | Solved | Deal 1489 (old cycle): missing SN caused asset creation failure | Historical — new cycle not re-tested |
| 14 | Payee payment method as cheque | Solved | Not blocking | Confirmed resolved |
| 15 | First instalment date = disbursement date | WIP (Odessa) | Not re-tested in new cycle | STILL OPEN |
| 16 | Checklist | Solved | Not blocking | Confirmed resolved |
| 17 | Frequency Start Date for CHN/HKG | Solved | Not blocking | Confirmed resolved |
| 18 | 2-decimal precision | WIP (Odessa) | Deal 1490: 1.7E+7 scientific notation | STILL OPEN |
| 19 | Bank account label | Solved | Not blocking | Confirmed resolved |
| 20 | SubDivision / Province mandatory | Solved | 6 new deals failing on Province | FIX INCOMPLETE — CRITICAL |
| 21 | Currency | Solved | Not blocking | Confirmed resolved |
| 22 | Never use IBAN | Solved | Not blocking | Confirmed resolved |
| 23 | Invoice Date <= disbursement date | No Status | Not yet tested in new cycle | UNRESOLVED — no owner assigned |
| 24 | VAT code mandatory on Cashflow | No Status | Deal 1655: no tax code/rate for combination | UNRESOLVED — actively blocking |
| 25 | Third Party mandatory on Cashflow | No Status | Potentially affecting landing failures | UNRESOLVED — no owner assigned |
| 26 | Invoice amount = sum of Assets Cost + Other Costs | No Status | Multiple old cycle deals: 1482,1484,1494,1496,1497 | UNRESOLVED — affects multiple contract types |

# 6. Odessa Payload Gap Analysis (QT-CHN-TESTING-COE-26071)

The QT-CHN-TESTING-COE-26071 sheet provides a 84-row field-by-field analysis of one specific deal's payload journey. It reveals significant structural gaps between what is validated in Odessa UI versus what exists in the integration payloads.

## 6.1 Fields Missing in Odessa Scraped File

These fields exist in the Origination payload but are NOT captured in the Odessa validation scrape:

| Tab | Missing Fields |
| --- | --- |
| Fundings | Invoice date, Invoice Issue date, Payable remit to, Asset cost, Tax, Tax code, Payee Name, Amount, Remit to |
| Lease Asset | Asset cost, Serial #, Make, Model, Manufacture |
| Payment Schedule | Complete payment schedule (all rows) |
| Contract Third Party Relationship | Relationship Type, Limit By, Relationship %, Limit By Amount, Third Party, Company Legal Name, Guarantee |

## 6.2 Fields Missing in BOTH Payloads (Integration Gap)

These fields are absent from BOTH the Origination outbound payload AND the Odessa scraped file — a deeper integration gap:

| Tab | Missing Fields |
| --- | --- |
| Fundings | Due date, Asset cost Payable code |
| Structure | Restructure On Float Rate Change |
| Lease Interest Rate | Effective date, Float Rate, Float Rate Index, Base Rate %, Spread %, Float Rate Reset Unit, First Reset Date, Move Across Month (ALL 8 interest rate fields) |
| Tax | Tax code, Tax Rate |
| Blended Items | All blended items |
| Payoff Assignment | Option To Purchase Fee, Late Fee Template, Invoice Grace Days, Invoice Grace Days At Inception |
| Late Fee Setup | All values |
| Third Parties | All values |

Impact: Until these payload gaps are resolved by the GW/Odessa team, it is technically impossible to validate Interest Rate, Tax, Blended Items, Payoff, or Third Party fields in Odessa — even for deals that successfully land.

# 7. Contract Type Coverage Assessment

| Contract Type | Total | Completed | Success | Failed | Notes |
| --- | --- | --- | --- | --- | --- |
| Direct Lease (China) | 17 | 7 | 0 | 5 | TP province + "not in Odessa" pattern |
| SLB (China) | 11 | 5 | 2 | 3 | Best performing type |
| AOR (China) | 5 | 3 | 0 | 3 | All failed — supplier validation + not in Odessa |
| Operating Lease (China) | 2 | 1 | 0 | 1 | TP issues (multiple rounds) |
| Direct Lease Import (China) | 1 | 1 | 0 | 1 | ORIG cannot sync TP update |
| SLB Import (China) | 1 | 0 | 0 | 0 | Waiting for clarification |
| HKG Direct Lease | 4 | 1 | 0 | 1 | "Not reflecting in Odessa" pattern |
| HKG SLB | 1 | 0 | 0 | 0 | Pending BO send |

E2E Pass Rate: 0 out of 19 designed scenarios have completed full end-to-end validation.

# 8. Risk Assessment

| Risk | Likelihood | Impact | Mitigation Action |
| --- | --- | --- | --- |
| TP Province/State issue continues to block deals | HIGH | Critical | Pre-flight TP data checklist before deal creation; validate ALL TPs before new test runs |
| Deal not reflecting in Odessa (7 deals) — systemic gateway issue | HIGH | Critical | Escalate to Odessa/GW team immediately; root cause analysis required before any new deals pushed |
| Interest Rate / Blended Items payload gaps — 8 fields missing in both payloads | Certain | High | GW team must expose missing payload fields; until then, these sections cannot be validated |
| 4 WIP integration constraints still unresolved (#2,5,15,18) | MEDIUM | High | Assign owners and firm ETAs for each; weekly tracking in constraint table |
| Regression testing blocked indefinitely | HIGH | High | Cannot start 57 China regression scenarios until at least 3-5 E2E scenarios pass fully |
| Constraint #20 (Province) marked Solved but still causing failures | Confirmed | Critical | Re-open constraint #20; enforce TP data mandatory field validation in ORIG before Send to BO |

# 9. Recommendations

## Immediate Actions (This Week)

- Escalate "Deal not reflecting in Odessa" — 7 deals pushed to BO but invisible in Odessa. New systemic issue, not in constraint tracker. Assign owner (Odessa team), require root cause analysis within 48 hours.

- Re-open Constraint #20 (Province/SubDivision) — Mark as FAILED, not Solved. Implement mandatory Province field validation in ORIG before allow Send to BO for China deals.

- TP Data Quality Blitz — Create a pre-flight checklist: Province/State, Company Legal Name, Address. Validate ALL TP records used in pending deals (1659, 1664, 1667, 1668, HKG-145, HKG-146, 1676, 1677) before pushing.

- Assign owners for Constraints #23, 24, 25, 26 — These have No Status. #24 (VAT code on cashflow) is actively blocking deal 1655.

## Short-term (Next 2 Weeks)

- GW team: Expose missing payload fields — 8 Interest Rate fields and Blended Items, Payoff, Late Fee, Third Parties are missing in both payloads. Until exposed, Odessa validation for these categories is impossible.

- Re-run 3 successful deals (1658, 1669, and fixed 1586) through full Odessa validation — complete Interest Rate, Payment Schedule, and Blended Items validation once payload gaps are resolved.

- Prioritize TC19 (Full Feature DL, deal 1586) as the benchmark scenario — it has the most complex configuration and is already at the validation stage.

- Close WIP constraints #2, #5, #15, #18 — firm ETAs and owners required for next status meeting.

## Medium-term (Next Month)

- Start China-specific regression (57 scenarios) once at least 5 E2E scenarios pass completely.

- Automate TP data validation as a pre-step in the RPA pipeline — check Province, Legal Name, and Address State before deal submission.

- Build TP data pre-validation script against the constraint #20 fix criteria to prevent future regressions.

# Appendix: Data Sources & Version Comparison

## Old vs New Version Structural Changes

| Aspect | Old Version (Mar 28) | New Version (Apr 3) |
| --- | --- | --- |
| Total Sheets | 7 | 11 (+China MasterTestcases, QT-COE-26071, Test ref-Business, Regression CH) |
| Deals Tracked | 38 (many blank) | 42 (all with data) |
| Deals Automated Columns | 6 (basic) | 8 (added contract#, comments, clone info) |
| Odessa Validation Columns | 8 | 10 (added Validated + Field/Default Value) |
| Regression Scenarios | 1 combined sheet (92 rows) | Split: UK (92 rows) + China (57 rows) |
| SLB Campaign Name | SLB | Sale and Leaseback (corrected naming) |
| AOR Campaign Name | AOR | Assignment Of Receivables (corrected naming) |
| ZhongDeng Status | Blank | Pending or Confirmed (added expected value) |

Report generated: 2026-04-04 | Based on direct analysis of China_end_to_end_test_-new_version.xlsx and Integration_test_updat.xlsx